Software Engineering Project Overview

1. Project Overview

  - Project Title
SMART-MAINT: An Tool for Software Maintenance Effort and Server Capacity Estimation

1.2 Project Domain

Software Engineering | DevOps | Predictive Analytics | Conversational AI

1.3 Problem Statement

Modern software systems are no longer static products; they are continuously evolving entities. Frequent feature additions, security patches, performance optimizations, and infrastructure changes cause software systems to grow rapidly in size and complexity. As a result, software maintenance has become one of the most expensive and critical phases of the software lifecycle.

Industry studies reveal that 60–70% of the total software lifecycle cost is spent on maintenance, not development. The primary reasons include:

- Increased code complexity due to rapid development cycles

- High coupling and dependencies between modules

- Poor visibility into maintenance-prone code areas

- Frequent changes tracked across distributed version control systems

- Unpredictable user traffic causing infrastructure instability

Existing tools such as logging systems, server monitors, and static dashboards provide reactive insights only after failures or performance degradation occur. These tools fail to answer proactive questions such as:

- How difficult will this software be to maintain in the future?

- Which modules are high-risk and need refactoring?

- Will the current infrastructure handle future traffic growth?

- Why is maintenance cost increasing despite stable functionality?

1.4 Proposed Solution (Expanded)

The proposed system delivers an integrated decision-support platform that enables organizations to proactively manage software maintenance and infrastructure scalability. By combining software analytics, cloud capacity prediction, DevOps automation, and a domain-specific conversational chatbot, the platform provides a comprehensive and easily interpretable view of software health, operational risk, and future growth readiness.

The system evaluates software maintainability by analyzing code complexity and change history, allowing early identification of high-risk components that contribute disproportionately to maintenance cost. Predictive traffic and capacity analysis supports informed infrastructure planning by forecasting future demand and recommending appropriate scaling strategies, helping organizations balance performance, reliability, and cost efficiency.

Automation through CI/CD pipelines ensures continuous updates and minimal manual intervention, while the conversational chatbot simplifies access to technical insights. By translating complex analytics into actionable recommendations, the platform supports faster, more confident decision making for project managers, DevOps teams, and other stakeholders.

1.5 Objectives

• Predict software maintenance effort

• Identify high-risk modules

• Forecast traffic growth

• Recommend cloud scaling strategies

• Automate CI/CD deployment

• Provide chatbot-based insights

1.6 Technology Stack

| Layer | Technology / Tools | Purpose in the Project |
| --- | --- | --- |
| Frontend | React.js | Builds interactive dashboards and chatbot user interface for visualizing maintenance metrics, traffic trends, and system recommendations |
| Backend API | Python (FastAPI / Flask) | Handles business logic, executes analysis modules, exposes REST APIs for frontend and automation workflows |
| Analytics & Prediction | Pandas, NumPy | Performs data preprocessing, metric computation (LOC, complexity, coupling), maintenance scoring, and traffic simulation calculations |
| Predictive Modeling | Rule-based models, Regression techniques | Estimates maintenance effort, predicts traffic growth, and derives scaling recommendations in an explainable manner |
| Machine Learning (Lightweight) | Scikit-learn (optional) | Supports simple regression or classification models for effort estimation without introducing black-box complexity |
| Cloud Storage | AWS S3 / Firebase Storage | Stores analysis reports, logs, and prediction outputs securely and scalably |
| DevOps & Automation | GitHub, GitHub Actions | Manages version control, automates CI/CD pipelines, and triggers analysis workflows on code updates |
| Deployment | Render / Vercel | Hosts backend services and frontend dashboards for public or internal access |
| Workflow Orchestration | n8n (optional) | Automates event-driven workflows such as triggering analysis, storing reports, and updating chatbot context |
| Chatbot Engine | LLM API / NLP Engine | Provides domain-specific conversational explanations for maintenance, performance, and infrastructure queries |
| Development Tools | VS Code, Jira | Supports coding, debugging, Agile sprint planning, and backlog tracking |

## 2. Team Details

## 2.1 Team Members

| SNo. 1. | Name Mukkeshh | ROLL no BL.EN.U4AIE23036 | Email ID bl.en.u4aie23036@bl.students.amrita.edu |
| --- | --- | --- | --- |
| 2. 3. | Shilpita V. Challa Abhi Ram | BL.EN.U4AIE23043 BL.EN.U4AIE23044 | bl.en.u4aie23043@bl.students.amrita.edu bl.en.u4aie23044@bl.students.amrita.edu |

## 2.2 Scrum Roles (Mapped to Jira)

| Role | Assigned Member | Responsibilities |
| --- | --- | --- |
| Product Owner | Shilpita V. | Defines system requirements, prioritizes and manages the product backlog, reviews and approves sprint deliverables |
| Scrum Master | Challa Abhi Ram | Plans and tracks sprints in Jira, facilitates Scrum ceremonies, removes blockers, ensures Agile practices |
| Development Team Member | Mukkheshh | Implements frontend, backend integration, analytics support, chatbot interface, testing, and documentation |

| 3. Agile Methodology Overview 3.1 Agile Model Scrum Framework 3.2 Sprint Duration 2 Weeks per Sprint 3.3 Total Sprints Planned 4 Sprints 3.4 Scrum Ceremonies Sprint Planning Daily Stand-up Sprint Review Sprint Retrospective |  |  |  |  |
| --- | --- | --- | --- | --- |
| # 4. Product Backlog and Jira-Mapped Tables |  |  |  |  |

| Epic ID (Jira) | Epic Name | Description |
| --- | --- | --- |
| EPIC-1 | Code Analysis & Maintenance Prediction | Analyze code complexity and repository evolution to estimate maintenance effort |
| EPIC-2 | Cloud Storage & CI/CD Automation | Store analysis outputs in cloud and automate deployment using CI/CD |
| EPIC-3 | Traffic Simulation & Scaling | Predict traffic growth and recommend infrastructure scaling strategies |
| EPIC-4 | Dashboard & Visualization | Present maintenance, traffic, and infrastructure insights via dashboards |
| EPIC-5 | Domain-Specific Performance Chatbot | Enable conversational access to performance and maintenance insights |

## 5. Detailed Epics and User Stories (Jira-Mapped)

### EPIC-1: Code Analysis & Maintenance Prediction

| Story ID (Jira) | User Story | Priority | Story Points | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| STORY-1 | Scan project folder for source code | High | 5 | Source files detected |
| STORY-2 | Compute code complexity metrics | High | 8 | Metrics generated |
| STORY-3 | Generate maintenance effort score | High | 8 | Score displayed |
| STORY-4 | Identify high-risk modules | Medium | 5 | Risk modules listed |

### EPIC-2: Cloud Storage & CI/CD Automation

| Story ID (Jira) | User Story | Priority | Story Points | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| STORY-5 | Store analysis reports in cloud | High | 5 | Reports saved |
| STORY-6 | Automate dashboard deployment | High | 8 | CI/CD successful |
| STORY-7 | Trigger analysis on code updates | Medium | 5 | Auto-trigger works |

### EPIC-3: Traffic Simulation & Scaling

| Story ID (Jira) | User Story | Priority | Story Points | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| STORY-8 | Simulate user traffic growth | High | 8 | Traffic graph generated |
| STORY-9 | Estimate server capacity | High | 5 | CPU/RAM shown |
| STORY-10 | Provide scaling recommendations | Medium | 5 | Scaling plan shown |

### EPIC-4: Dashboard & Visualization

| Story ID (Jira) | User Story | Priority | Story Points | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| STORY-11 | Display maintenance metrics | High | 5 | Metrics visualized |
| STORY-12 | Show traffic and scaling insights | Medium | 5 | Graphs visible |
| STORY-13 | Auto-refresh dashboard data | Medium | 3 | Live updates |

### EPIC-5: Domain-Specific Performance Chatbot

| Story ID (Jira) | User Story | Priority | Story Points | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| STORY-14 | Answer maintenance queries | High | 8 | Correct responses |
| STORY-15 | Explain scaling decisions | Medium | 5 | Infra queries answered |
| STORY-16 | Explain high-risk modules | Medium | 5 | Risk explained |

6. Sprint Planning (Exact Jira Mapping)

Sprint 1 (Sprint-1 in Jira)

Sprint Goal: Establish maintenance intelligence foundation through code analysis

| Story ID (Jira) | Tasks (Jira Subtasks) | Assignee | Story Points | Status |
| --- | --- | --- | --- | --- |
| STORY-1 | Project folder scanning and code parsing | Shilpita V. | 5 | Planned |
| STORY-2 | Compute LOC, cyclomatic complexity, coupling metrics | Challa Abhi Ram | 8 | Planned |
| STORY-3 | Initial maintenance effort scoring logic | Challa Abhi Ram | 5 | Planned |
| STORY-11 | Initial dashboard layout for metrics display | Mukkheshh | 3 | Planned |

Sprint Deliverables:
• Code complexity metrics generated
• Initial maintenance effort score
• Basic analytics dashboard

Sprint 2 (Sprint-2 in Jira)

Sprint Goal: Enhance maintenance analytics and identify high-risk modules

| Story ID (Jira) | Tasks (Jira Subtasks) | Assignee | Story Points | Status |
| --- | --- | --- | --- | --- |
| STORY-4 | High-risk module identification using complexity and change data | Challa Abhi Ram | 8 | Planned |
| STORY-5 | Backend API refinement for analytics data | Shilpita V. | 5 | Planned |
| STORY-12 | Visualization of risk-prone modules | Mukkheshh | 5 | Planned |

Sprint Deliverables:
• Risk-aware maintenance prediction
• List of high-maintenance modules
• Updated analytics visualizations

Sprint 3 (Sprint-3 in Jira)

Sprint Goal: Enable cloud integration and CI/CD automation

| Story ID (Jira) | Tasks (Jira Subtasks) | Assignee | Story Points | Status |
| --- | --- | --- | --- | --- |
| STORY-6 | Cloud storage setup (AWS S3 / Firebase) | Shilpita V. | 5 | Planned |
| STORY-7 | CI/CD pipeline configuration using GitHub Actions | Shilpita V. | 8 | Planned |
| STORY-13 | Dashboard deployment and UI testing | Mukkheshh | 5 | Planned |

Sprint Deliverables:
• Cloud-stored analysis reports
• Automated CI/CD deployment
• Live hosted dashboard

Sprint 4 (Sprint-4 in Jira)

Sprint Goal: Predict system load and recommend infrastructure scaling

| Story ID (Jira) | Tasks (Jira Subtasks) | Assignee | Story Points | Status |
| --- | --- | --- | --- | --- |
| STORY-8 | Traffic growth simulation model | Challa Abhi Ram | 8 | Planned |
| STORY-9 | Server capacity estimation (CPU, RAM, storage) | Challa Abhi Ram | 5 | Planned |
| STORY-14 | Traffic and scaling visualization graphs | Mukkheshh | 5 | Planned |
| STORY-10 | Backend support for scaling rules | Shilpita V. | 3 | Planned |

Sprint Deliverables:
• Traffic growth and peak load graphs
• Infrastructure scaling recommendations
• Capacity planning insights

Sprint 5 (Sprint-5 in Jira)

Sprint Goal: Intelligent user interaction and final system integration

| Story ID (Jira) | Tasks (Jira Subtasks) | Assignee | Story Points | Status |
| --- | --- | --- | --- | --- |
| STORY-15 | Domain-specific chatbot logic and response rules | Challa Abhi Ram | 8 | Planned |
| STORY-16 | Chatbot backend integration and APIs | Shilpita V. | 5 | Planned |
| STORY-17 | Chatbot UI integration with dashboard | Mukkheshh | 5 | Planned |
| STORY-18 | End-to-end system testing and refinement | All Members | 3 | Planned |

Sprint Deliverables:
• Domain-specific performance chatbot
• Fully integrated system
• Final tested application

7. Story Point Estimation

Estimation Technique

Story points are estimated using Planning Poker based on the Fibonacci scale (1, 2, 3, 5, 8).

Rationale

Story points are assigned by considering:

- Technical complexity of the task

- Development effort required

- Uncertainty in implementation

- Risk involved in integration or prediction

This approach supports realistic sprint planning and balanced workload distribution across the team

8. Sprint Activities

Daily Stand-ups

Daily stand-up meetings are conducted to track sprint progress and identify blockers.

Discussion points include:

- Work completed since the last stand-up

- Planned work for the next day

- Any blockers or technical challenges

Sprint Review

At the end of each sprint, a sprint review is conducted to demonstrate the working increment, including:

- Code analysis and maintenance metrics

- Cloud integration and CI/CD outputs

- Traffic prediction and scaling results

- Dashboard and chatbot functionality

Stakeholder feedback is collected and incorporated into the product backlog.

Sprint Retrospective

| What Went Well | Improvements Identified | Action Items |
| --- | --- | --- |
| Clear sprint goals | Better estimation accuracy | Refine story point allocation |
| Good team coordination | Earlier integration testing | Improve sprint planning |
| Incremental feature delivery | Enhanced documentation | Standardize documentation format |

9. Project Timeline

| Sprint | Duration | Key Outcome |
| --- | --- | --- |
| Sprint 1 | Weeks 1–2 | Code complexity analysis and maintenance metrics |
| Sprint 2 | Weeks 3–4 | Risk-aware maintenance prediction and analytics |
| Sprint 3 | Weeks 5–6 | Cloud storage integration and CI/CD automation |
| Sprint 4 | Weeks 7–8 | Traffic simulation and scaling recommendations |
| Sprint 5 | Weeks 9–10 | Chatbot integration and final system deployment |

10. Risk Analysis

| Risk ID | Risk Description | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| R1 | Inaccurate complexity or maintenance estimation | Medium | Metric validation and parameter tuning |
| R2 | Cloud service availability issues | High | Backup storage and fallback deployment |
| R3 | Traffic prediction inaccuracies | Medium | Adjustable growth assumptions |
| R4 | Chatbot incorrect interpretation | Medium | Domain restriction and context validation |

11. Tools Used

- Jira – Sprint planning and Scrum management

- GitHub – Version control and collaboration

- GitHub Actions – CI/CD automation

- VS Code – Development and debugging

- Cloud Platform (AWS / Firebase) – Storage and deployment

12. Expected Outcomes

- Predictive software maintenance intelligence system

- Identification of high-risk maintenance modules

- Cloud-integrated analytics and automated deployment

- Traffic forecasting and infrastructure scaling recommendations

- Domain-specific chatbot for performance and maintenance insights

13. Conclusion

This report presents a well-structured Agile–Scrum based approach for developing an integrated software maintenance and cloud capacity prediction platform. By mapping all development activities to Jira artifacts and delivering features incrementally across sprints, the project demonstrates strong alignment with modern software engineering practices. The system enables proactive maintenance planning, informed infrastructure decisions, and improved accessibility of analytics through conversational AI.

14. Signatures

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Shilpita V. | Product Owner |  |  |
| Challa Abhi Ram | Scrum Master |  |  |
| Mukkheshh | Development Team |  |  |
| Faculty Guide | Guide |  |  |